## Slide 1: Node-RED 1.3 and beyond
Hiroyasu Nishiyama

## Slide 2: Pending Features
 | Feature | Target* | Status† | Desc.
1 | done for core nodes | 1.3 | P | Node messaging API (done) support for remaining core nodes (#2751, #2750, #2749, #2744, #2738, #2734, #2733)
2 | Graceful shutdown | 1.3 | P | Experimental support of graceful shutdown feature (#2296)
3 | Delay node enhancements | 1.3 | P | Delay node enhancements for rate limit and memory usage limitation (#2294)
4 | Core node examples | 1.3 | P, I | Additional examples for core nodes (Parser Category[#2749], and others)
*: HITACHI's expectation(assuming 1.3@Jan., 2.0@Apr.)
†: P/Pending PR, I/Implementing, D/Design Note

## Slide 3: New Features
 | Feature | Target† | Status | Desc.
1 | Flow Linter | 1.3 | I, D | Static flow checking (nrlint)
2 | Standalone Node-RED | 1.3 | I, D | Standalone installation of Node-RED (node-red-desktop)
3 | Exportable SUBFLOW | 1.3 | I, D | Exporting SUBFLOW as a node (#2690, #2509)
4 | npm module | 1.3 | I, D | Allow installation & use of npm module in function node
5 | Flow Testing | 2.0- | D | Automated flow testing
6 | UI Module | 2.0- | I, D | Dashboard UI module support
7 | Metric log | 2.0- | D | Message tracing support
8 | WoT discovery | 2.0- | - | WoT thing discovery
9 | Dashboard User's Documents | 2.0- | I | Documents for Node-RED Dashboard users